RESEARCHMIND

AI Research Intelligence Platform

BUSINESS FOUNDATION DOCUMENT

MPA 2026 — Project Deliverable

| Teodor Mihailescu | Adela Danescu | Anastasia Sandu | Selena Hurloi |
| --- | --- | --- | --- |
| Lead Dev & AI Arch. | Backend & QA | Business & Product | Design & Pitch |

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. Problem Statement & Motivation	3

2.1 The Research Overload Problem	3

2.2 Identified Gaps	3

3. Proposed Solution	3

3.1 The Three-Agent Architecture	3

3.2 User Stories	4

4. Technical Architecture	4

4.1 Technology Stack	4

4.2 API Endpoints	5

5. Work Packages	5

WP1 — Foundation & Architecture	5

WP2 — AI Agent Development	6

WP3 — Frontend & Integration	6

WP4 — Business Docs & Pitch	7

6. Sprint Plan	8

Sprint 1 — Foundation Sprint (Weeks 1–2)	8

Sprint 2 — Agent Sprint (Weeks 3–4)	8

Sprint 3 — Integration Sprint (Weeks 5–6)	8

Sprint 4 — Delivery Sprint (Weeks 7–8)	9

7. Gantt Chart	9

8. SWOT Analysis	10

9. Risk Register	10

10. Team & RACI Matrix	11

10.1 Team Members	11

10.2 RACI Matrix	11

11. Lean Canvas	12

12. AI Usage Disclosure	12

# 1. Executive Summary

ResearchMind is a multi-agent AI platform designed to help researchers navigate the exponentially growing volume of academic literature. The system deploys three specialised AI agents — Paper Analyzer, Synthesis Agent, and Paper Critic — orchestrated by a FastAPI backend and powered by Groq's ultra-fast LLaMA 3.1 inference layer.

The MVP demonstrates a fully functional end-to-end pipeline: a researcher pastes a paper URL or raw text, Agent 1 extracts structured knowledge, Agent 2 synthesises cross-paper insights and generates novel hypotheses, and Agent 3 critiques individual papers with a credibility score. An interactive D3.js knowledge graph visualises the connections between papers in real time.

The product was built over 4 sprints across 8 weeks by a team of four students as the MPA 2026 capstone project.

# 2. Problem Statement & Motivation

## 2.1 The Research Overload Problem

Academic publishing has grown at over 4% annually — researchers in active fields must process 200–500 papers per year to remain current. Manual cross-referencing, hypothesis generation, and quality assessment are time-intensive, subjective, and error-prone.

## 2.2 Identified Gaps

- No existing free tool combines paper analysis, cross-paper synthesis, and quality critique in a single pipeline.

- Semantic Scholar and Connected Papers provide citation graphs but no AI-generated synthesis or hypothesis generation.

- Elicit offers partial synthesis but no per-paper critique scoring or knowledge graph.

- Researchers spend ~30% of reading time assessing paper credibility — a task AI can partially automate.

# 3. Proposed Solution

## 3.1 The Three-Agent Architecture

ResearchMind orchestrates three independent AI agents, each with a distinct responsibility:

- Agent 1 — Paper Analyzer: Ingests raw paper text (up to 5,000 characters). Extracts title, summary, key concepts, methodology, datasets used, main findings, limitations, and keywords as structured JSON. Temperature: 0.15 (deterministic).

- Agent 2 — Synthesis Agent: Reads all Agent 1 outputs together. Identifies specific cross-paper connections, research gaps, and generates 3 novel testable hypotheses citing paper titles by name. Temperature: 0.62 (creative).

- Agent 3 — Paper Critic: Evaluates a single paper's methodology rigour, statistical soundness, reproducibility, novelty, and clarity. Returns a credibility score (0–10) with score breakdown, strengths, weaknesses, and suggested improvements. Temperature: 0.35 (balanced).

## 3.2 User Stories

| ID | As a… | I want to… | So that… |
| --- | --- | --- | --- |
| US-01 | Researcher | add a paper by pasting its URL or text | Agent 1 extracts structured knowledge automatically |
| US-02 | Researcher | view a knowledge graph of my papers | I can see concept connections at a glance |
| US-03 | Researcher | run synthesis across my full library | Agent 2 surfaces themes, gaps, and novel hypotheses |
| US-04 | Researcher | critique any individual paper | Agent 3 scores its quality and flags weaknesses |
| US-05 | Researcher | chat with my paper library | I get grounded answers without re-reading every paper |
| US-06 | Researcher | see critique results saved per paper | I can compare quality across my collection |

# 4. Technical Architecture

## 4.1 Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | HTML / CSS / Vanilla JS | Zero-dependency single-file app — runs in any browser without build step |
| Visualisation | D3.js (v7) | Force-directed graph for knowledge network; proven, open-source |
| Landing Page | Three.js r128 + GSAP 3.12 | WebGL particle field + scroll animations for professional presentation |
| API | FastAPI (Python 3.11) | Async Python framework; native async/await for concurrent agent calls |
| AI Inference | Groq Cloud + LLaMA 3.1 8B | 700+ tokens/sec; free tier; open-weight model — no vendor lock-in |
| HTTP Client | AsyncGroq (Python) | Async Groq client — avoids blocking the event loop during LLM calls |
| State | In-Memory dict (paper_store) | Sufficient for MVP; easily replaced with SQLite or Redis for persistence |

## 4.2 API Endpoints

| Method | Endpoint | Agent | Description |
| --- | --- | --- | --- |
| POST | /api/analyze | Agent 1 | Submit paper text; returns structured analysis JSON |
| POST | /api/synthesize | Agent 2 | Run cross-paper synthesis on full library |
| POST | /api/critique/{paper_id} | Agent 3 | Critique a specific paper by ID; returns score breakdown |
| POST | /api/chat | Chat Agent | Ask a question; returns grounded answer from paper library |
| GET | /api/papers | — | List all stored paper analyses |
| DELETE | /api/papers/{id} | — | Remove a paper from the library |
| GET | /api/health | — | Health check + version info |

# 5. Work Packages

The project is structured into four Work Packages (WP), each corresponding to one Sprint. Each WP has a defined owner, deliverables, and acceptance criteria.

## WP1 — Foundation & Architecture

| Sprint | Sprint 1 (Weeks 1–2) |
| --- | --- |
| Owner | Teodor Mihailescu |
| Objective | Establish the technical foundation — project structure, FastAPI scaffold, Groq integration, and development environment. |

| Task ID | Description | Owner | Status | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| T1.1 | Repo & dev environment setup | Teodor | Done | All dependencies installed, uvicorn running |
| T1.2 | FastAPI project scaffold | Teodor | Done | main.py with CORS, health endpoint, static serve |
| T1.3 | Groq API integration | Teodor | Done | AsyncGroq client configured, test call succeeds |
| T1.4 | Requirements analysis | Anastasia | Done | MPA 2026 criteria mapped to deliverables |
| T1.5 | Initial README | Adela | Done | Setup instructions documented |

## WP2 — AI Agent Development

| Sprint | Sprint 2 (Weeks 3–4) |
| --- | --- |
| Owner | Teodor Mihailescu |
| Objective | Design, implement, and test all three AI agents with structured JSON output schemas. |

| Task ID | Description | Owner | Status | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| T2.1 | Agent 1 — Paper Analyzer | Teodor | Done | Extracts 9-field JSON; temperature 0.15 |
| T2.2 | Agent 2 — Synthesis Agent | Teodor | Done | Returns themes, connections, gaps, 3 hypotheses |
| T2.3 | Agent 3 — Paper Critic | Teodor | Done | Returns 5-dimension score + strengths/weaknesses |
| T2.4 | Chat Agent (bonus) | Teodor | Done | Q&A grounded in full paper library |
| T2.5 | Unit testing of JSON schemas | Adela | Done | All agents return valid JSON under edge cases |

## WP3 — Frontend & Integration

| Sprint | Sprint 3 (Weeks 5–6) |
| --- | --- |
| Owner | Teodor Mihailescu / Selena Hurloi |
| Objective | Build the single-file frontend application with all UI panels and integrate end-to-end with the FastAPI backend. |

| Task ID | Description | Owner | Status | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| T3.1 | D3.js Knowledge Graph | Teodor | Done | Force-directed nodes with concept connections |
| T3.2 | Synthesis panel + render | Teodor | Done | Themes, connections, hypotheses rendered as cards |
| T3.3 | Critique panel + score bars | Teodor | Done | Score breakdown with animated bars, per-paper retention |
| T3.4 | Chat panel | Teodor | Done | Message stream, grounded responses |
| T3.5 | Demo mode (offline) | Teodor | Done | Pre-loaded papers + demo critique data — works without backend |
| T3.6 | UI/UX polish & theme | Selena | Done | Dark purple/cyan theme, topbar agents, toast notifications |
| T3.7 | Integration QA | Adela | Done | All endpoints tested end-to-end in browser |

## WP4 — Business Docs & Pitch

| Sprint | Sprint 4 (Weeks 7–8) |
| --- | --- |
| Owner | Anastasia Sandu / Selena Hurloi |
| Objective | Produce all non-code deliverables: business document, pitch deck, and landing page. Final QA and submission. |

| Task ID | Description | Owner | Status | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| T4.1 | Business Foundation DOCX | Anastasia | Done | SWOT, Gantt, Lean Canvas, Risk Register, WPs |
| T4.2 | Pitch Deck PPTX (11 slides) | Selena | Done | Dark theme, all 4 members, no invented claims |
| T4.3 | Landing page (Three.js+GSAP) | Selena | Done | Accurate features, team section, deliverables links |
| T4.4 | Cross-file uniformisation | Adela | Done | All files consistent: 4 members, 3 agents, no fake data |
| T4.5 | Final submission prep | All | Done | All deliverables linked from landing page |

# 6. Sprint Plan

The project follows an Agile methodology with 4 two-week sprints. Each sprint has a defined goal, set of tasks from the Work Packages, and a clear Definition of Done (DoD).

### Sprint 1 — Foundation Sprint (Weeks 1–2)

| Sprint Goal | Running FastAPI server with Groq integration, health endpoint live, development environment documented. |
| --- | --- |
| Work Package | WP1 |
| Definition of Done | uvicorn starts without errors; /api/health returns 200; all team members can run the project locally. |

### Sprint 2 — Agent Sprint (Weeks 3–4)

| Sprint Goal | All three AI agents implemented, returning valid JSON, tested under normal and edge-case inputs. |
| --- | --- |
| Work Package | WP2 |
| Definition of Done | POST /api/analyze, /api/synthesize, /api/critique all return schema-valid JSON; Adela signs off on test cases. |

### Sprint 3 — Integration Sprint (Weeks 5–6)

| Sprint Goal | Full frontend working in browser — graph, synthesis, critique, chat panels integrated and functional in demo mode. |
| --- | --- |
| Work Package | WP3 |
| Definition of Done | Demo mode loads 3 papers without backend; all tabs render correctly; critique retained per paper; no JS console errors. |

### Sprint 4 — Delivery Sprint (Weeks 7–8)

| Sprint Goal | All MPA deliverables complete: DOCX, PPTX, landing page accurate and linked. No invented claims. All 4 team members represented consistently. |
| --- | --- |
| Work Package | WP4 |
| Definition of Done | Landing page links to all 4 deliverables; business DOCX passes validation; pitch deck reviewed by all team members; submission package ready. |

# 7. Gantt Chart

Delivery timeline across 8 weeks. Each row is a task; filled cells indicate active weeks.

| Task / Week → | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint | S1 | S1 | S2 | S2 | S3 | S3 | S4 | S4 |
| Requirements Analysis | █ |  |  |  |  |  |  |  |
| FastAPI Scaffold + Groq | █ | █ |  |  |  |  |  |  |
| Agent 1 — Paper Analyzer |  |  | █ |  |  |  |  |  |
| Agent 2 — Synthesis |  |  |  | █ |  |  |  |  |
| Agent 3 — Paper Critic |  |  |  | █ | █ |  |  |  |
| D3.js Knowledge Graph |  |  |  |  | █ |  |  |  |
| Frontend Panels + Chat |  |  |  |  | █ | █ |  |  |
| Integration & Demo Mode |  |  |  |  |  | █ |  |  |
| Landing Page |  |  |  |  |  |  | █ |  |
| Business DOCX |  |  |  |  |  |  | █ | █ |
| Pitch Deck PPTX |  |  |  |  |  |  |  | █ |
| QA + Submission |  |  |  |  |  |  |  | █ |

# 8. SWOT Analysis

| STRENGTHS | WEAKNESSES |
| --- | --- |
| • 3-agent pipeline — unique combination of extraction, synthesis, and critique • Groq inference: near-instant results, free tier, no cold starts • Zero-infrastructure: in-memory state, single HTML frontend, no build step • Open-source stack: fully transparent, auditable, reproducible | • In-memory storage lost on restart — no persistence layer • Paper text truncated to 5,000 chars — long papers partially analysed • LLM hallucination risk — no retrieval grounding or source verification • No user authentication — single-user session only |
| OPPORTUNITIES | THREATS |
| • Growing AI adoption in academic research post-2023 • No existing tool combines synthesis + critique in one free pipeline • University department licensing for large research groups • Extension to legal, medical, and patent literature domains | • Large incumbents (Elicit, Semantic Scholar) may add similar features quickly • Groq API pricing may change at scale — current free tier has rate limits • LLM quality ceiling for highly technical or mathematical papers • Trust barrier: researchers may resist AI-generated quality assessments |

# 9. Risk Register

| ID | Risk | Category | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- | --- |
| R01 | Groq API rate limit hit during demo | Technical | Medium | High | Implement demo mode with pre-loaded data; cache synthesis results |
| R02 | LLM returns invalid JSON, breaking pipeline | Technical | Low | High | Wrap all agent calls in try/except; return structured error; validate schema |
| R03 | Paper text truncation misses key content | Technical | Medium | Medium | Increased truncation to 5,000 chars; future: multi-call chunking |
| R04 | Browser CORS error blocks API calls | Technical | Low | Medium | FastAPI CORS middleware configured with allow_origins=["*"] |
| R05 | Team member unavailable for a sprint | People | Low | High | All critical code owned by lead dev; DOCX/PPTX handled by separate members |
| R06 | Landing page claims not matching implementation | Quality | Medium | High | Audit gate: grep all files for claims before submission; remove unimplemented features |

# 10. Team & RACI Matrix

## 10.1 Team Members

| Name | Role | Primary Responsibilities | Sprint Focus |
| --- | --- | --- | --- |
| Teodor Mihailescu | Lead Dev & AI Architect | FastAPI backend, all 3 agents, frontend panels, D3 graph, Groq integration | WP1, WP2, WP3 |
| Adela Danescu | Backend Dev & QA | API testing, JSON schema validation, bug reports, integration QA, cross-file consistency checks | WP1 (T1.5), WP2 (T2.5), WP3 (T3.7) |
| Anastasia Sandu | Business & Product | Requirements analysis, SWOT, Lean Canvas, market research, business document authoring | WP1 (T1.4), WP4 (T4.1) |
| Selena Hurloi | Design & Pitch | UI/UX theme direction, landing page visual design, pitch deck, branding | WP3 (T3.6), WP4 (T4.2, T4.3) |

## 10.2 RACI Matrix

R = Responsible · A = Accountable · C = Consulted · I = Informed

| Deliverable / Decision | Teodor M. | Adela D. | Anastasia S. | Selena H. |
| --- | --- | --- | --- | --- |
| FastAPI Backend Architecture | R/A | I | I | I |
| AI Agent Prompt Design | R/A | C | I | I |
| Frontend & Knowledge Graph | R/A | C | I | C |
| API Endpoint Testing | C | R/A | I | I |
| Business Foundation DOCX | C | C | R/A | I |
| Pitch Deck PPTX | I | I | C | R/A |
| Landing Page | R | I | I | R/A |
| Final QA & Submission | A | R | C | C |

# 11. Lean Canvas

| Problem | Solution | Unique Value Proposition |
| --- | --- | --- |
| • Researchers process 200–500 papers/year manually • Cross-paper connections remain hidden • No fast, free tool assesses paper credibility | • 3 AI agents: analyze → synthesize → critique • D3 knowledge graph of concept connections • Chat Q&A grounded in paper library | The only free tool that combines paper analysis, cross-library synthesis, and quality critique in a single AI pipeline. |
| Unfair Advantage | Customer Segments | Revenue Streams |
| • 3-agent pipeline architecture (not replicable overnight) • Groq free tier = zero marginal cost at small scale • Open-source — community trust and auditability | • PhD students & postdoctoral researchers • Academic research groups and labs • University library services • Independent researchers & reviewers | • Free tier (Groq free inference) • Scholar plan €19/mo (unlimited) • Lab plan €79/mo (team features) • University licensing (custom pricing) |

# 12. AI Usage Disclosure

In accordance with MPA 2026 guidelines, the following AI tools were used:

| Tool | Usage | Example Prompt |
| --- | --- | --- |
| Claude (Anthropic) | Full project generation: backend, frontend, landing page, business document, pitch deck | Read the MPA 2026 requirements and build a full startup project with Groq, FastAPI, D3.js, Three.js. Uniformise all files — 4 members, 3 agents, no invented claims. |
| Groq + LLaMA 3.1 8B | MVP runtime AI: powers all 3 agents during actual paper analysis sessions | You are the Paper Analyzer Agent. Extract structured knowledge from this paper as JSON with the following fields: title, summary, key_concepts, methodology, datasets_used, main_findings, limitations, keywords, research_domain. |

ResearchMind AI  ·  Built for MPA 2026  ·  Teodor Mihailescu · Adela Danescu · Anastasia Sandu · Selena Hurloi